PROJECT TITLE

BioAttend – NextGen Biometric Attendance System

Domain: Full-Stack Web Development | IoT & Security | Mobile-First PWA

| Role | Name | Department |
| --- | --- | --- |
| Principal Investigator | Gandhiraj K | MCA |
| Co-Investigator | Kavirasu G | MCA |
| Team Member | Narish P | MCA |
| Team Member | Haripriya | MCA |
| Team Member | Hemapriya | MCA |
| Team Member | Kaviya | MCA |

Institution: Dr. M.G.R. Educational and Research Institute (Off-Campus – Arni)

Department of MCA

Duration: 6 Months  |  Start Date: June 2025  |  End Date: November 2025

Total Budget Requested: ₹ 28,500

# 1. Executive Summary / Abstract

BioAttend – NextGen Biometric Attendance System is a mobile-first, browser-based biometric attendance solution built using HTML5, CSS3, and Vanilla JavaScript with zero framework dependency. The system implements a four-factor verification pipeline — GPS Location → Face Recognition → Fingerprint → OTP — to eliminate proxy attendance, ensure data integrity, and provide real-time visibility for faculty and administration.

All verification steps execute client-side in the browser, leveraging device-native APIs (Geolocation, WebRTC Camera, Web Authentication) with MSG91 as the OTP gateway and Google Sheets as the lightweight production data store. The system requires no app installation and runs on any smart device browser, making it immediately deployable in any academic institution.

This seed money proposal seeks ₹ 28,500 to fund hardware components (IoT fingerprint scanner, microcontroller), cloud SMS credits, domain registration, and essential development consumables. The expected outcomes include a fully functional prototype, a conference publication, and a deployable open-source attendance platform that can benefit hundreds of institutions across India.

# 2. Project Description

## 2.1 Problem Statement

Proxy attendance — the practice of a student marking attendance on behalf of an absent peer — is a persistent and growing academic integrity issue in Indian higher education institutions. Traditional biometric systems (dedicated fingerprint machines) are expensive (₹10,000–₹50,000 per unit), require physical installation, cannot be used remotely or in open spaces, and are prone to hardware failure. Manual attendance registers are even more vulnerable to manipulation.

Existing software-only attendance apps either lack multi-factor verification or depend on students installing native apps — a significant barrier given device diversity in rural and semi-urban college campuses. There is a critical need for a fraud-resistant, zero-installation, cross-device attendance system that combines biometric and location verification without heavy infrastructure investment.

BioAttend addresses this gap by building a four-factor verification pipeline entirely within the browser, using hardware APIs already present in modern smartphones. The system is deployable at near-zero infrastructure cost (Google Sheets + free hosting), making it accessible even to resource-constrained institutions like our off-campus centre at Arni.

## 2.2 Literature Review / Background

Existing research confirms the effectiveness of multi-factor biometrics in reducing attendance fraud. Studies such as Jain et al. (2004) established fingerprint recognition as a reliable biometric modality. More recent work (Kumar & Singh, 2020) demonstrated GPS-fenced attendance systems reducing proxy by 87% in university pilots. WebAuthn (FIDO2 standard, W3C 2019) has emerged as a browser-native biometric API eliminating the need for dedicated hardware in many use cases. However, no existing system integrates all four factors (GPS + Face + Fingerprint + OTP) in a zero-install, purely browser-based architecture — representing the key innovation gap this project addresses.

## 2.3 Objectives

- Develop a fully functional browser-based four-factor biometric attendance system (GPS + Face + Fingerprint + OTP) deployable with zero app installation.

- Integrate a physical IoT fingerprint scanner (AS608 sensor + NodeMCU) as an optional hardware layer for higher-security environments.

- Validate system performance through testing across 50+ student devices for cross-browser compatibility, GPS spoofing resistance, and OTP expiry edge cases.

- Publish a research paper in a peer-reviewed or Scopus-indexed conference/journal documenting the architecture and evaluation results.

## 2.4 Methodology / Research Plan

Phase 1 – UI/UX & Student Profile System: Design and implement the mobile-first progressive web app shell using HTML5, CSS3 custom properties, and Vanilla JavaScript. Implement student registration with localStorage-based profile storage.

Phase 2 – Four-Factor Verification Pipeline: Integrate the sequential verification flow: (a) GPS geofencing via Geolocation API, (b) live face verification via WebRTC getUserMedia, (c) fingerprint biometric via WebAuthn/FIDO2 API, and (d) SMS OTP via MSG91 REST API v5.

Phase 3 – Data Sync & Reporting: Connect Google Apps Script as a no-backend REST endpoint, push attendance records from browser to Google Sheets, implement attendance percentage calculation, eligibility flagging, and shortage reporting.

Phase 4 – Hardware IoT Integration: Wire AS608 optical fingerprint sensor to NodeMCU ESP8266, develop Python/C++ bridge script for serial-to-Wi-Fi communication with the web app, test in lab environment.

Phase 5 – Testing, Hardening & Deployment: Conduct cross-browser QA (Chrome, Firefox, Safari), GPS spoofing stress tests, OTP expiry validation, offline resilience testing with Service Worker. Deploy to GitHub Pages with custom domain.

## 2.5 Novelty / Innovation

- First entirely browser-native four-factor biometric attendance system — no app installation required.

- Progressive architecture: works as a pure web app for Phase 1; upgrades to physical IoT hardware in Phase 4 without restructuring core code.

- Zero-cost data layer (Google Sheets) making it accessible to resource-constrained institutions.

- Client-side biometric processing using WebAuthn ensures fingerprint templates are never transmitted or stored on a server.

## 2.6 Expected Impact

- Prototype Deliverable: A fully deployed, publicly accessible BioAttend web application.

- Research Output: 1 conference/journal publication (targeting Scopus-indexed venue).

- Societal Benefit: Reduce proxy attendance fraud in colleges; open-source release to benefit institutions across India.

- Institutional Benefit: Demonstrate research capability of the MCA department at Dr. M.G.R. Educational and Research Institute – Arni.

# 3. Work Plan & Timeline

The project is planned over 6 months with five development phases. The Gantt chart below maps each phase to its target completion months:

| Task / Phase | Month 1 | Month 2 | Month 3 | Month 4 | Month 5 | Month 6 |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 1: UI/UX & Profile System | ✓ | ✓ |  |  |  |  |
| Phase 2: 4-Factor Verification Pipeline |  | ✓ | ✓ |  |  |  |
| Phase 3: Data Sync & Reporting |  |  | ✓ | ✓ |  |  |
| Phase 4: Hardware Integration (IoT) |  |  |  | ✓ | ✓ |  |
| Phase 5: Testing, Hardening & Deployment |  |  |  |  | ✓ | ✓ |

■ Shaded cells indicate active development months for that phase

# 4. Budget Request & Justification

## 4.1 Itemized Budget

A. Hardware & IoT Components

| Item | Quantity | Unit Cost (₹) | Total (₹) | Justification |
| --- | --- | --- | --- | --- |
| AS608 Optical Fingerprint Sensor | 2 | 650 | 1,300 | Physical biometric capture for IoT layer (1 spare) |
| NodeMCU ESP8266 Wi-Fi Module | 2 | 350 | 700 | Wi-Fi bridge between sensor and web app (1 spare) |
| 0.96" OLED Display Module | 2 | 200 | 400 | Real-time status confirmation at entry point |
| Jumper Wires & Breadboard Kit | 1 set | 350 | 350 | Prototyping and wiring for IoT hardware |
| USB Power Bank (10,000 mAh) | 1 | 800 | 800 | Portable power for standalone IoT demo unit |
| Micro USB Cables | 3 | 100 | 300 | Hardware connections and charging |
| Subtotal – Hardware |  |  | 3,850 |  |

B. Cloud & Software Services

| Item | Description | Cost (₹) |
| --- | --- | --- |
| MSG91 OTP SMS Credits | 500 OTP credits for testing & demonstration (₹0.25/SMS approx.) | 2,000 |
| Domain Registration (.in / .tech) | Professional domain for 2 years (bioattend.in or similar) | 2,500 |
| Cloud Hosting Upgrade (Optional) | Netlify Pro or Vercel Pro for 6 months (fallback if GitHub Pages limitations arise) | 3,500 |
| SSL Certificate (if not bundled) | HTTPS security for production domain | 1,000 |
| Subtotal – Cloud & Software |  | 9,000 |

C. Testing, QA & Research

| Item | Description | Cost (₹) |
| --- | --- | --- |
| SIM Cards for OTP Testing | 3 SIM cards across different operators (Airtel, Jio, BSNL) for OTP delivery testing | 600 |
| Smartphone Rental / Testing Devices | Testing across 5 device types (Samsung, Redmi, Realme, iPhone, Nokia) for cross-browser QA | 2,000 |
| Printing & Stationery | Research documentation, lab reports, proposal prints | 500 |
| Subtotal – Testing & QA |  | 3,100 |

D. Publication & Dissemination

| Item | Description | Cost (₹) |
| --- | --- | --- |
| Conference Registration Fee | Registration for 1 national/international conference (IEEE / Springer) | 5,000 |
| Travel & Accommodation (Conference) | If conference is outstation – estimated transport + 1-night stay | 3,500 |
| Poster / Banner Printing | Project display for seminars and symposia | 500 |
| Subtotal – Publication |  | 9,000 |

E. Contingency (10%)

| Item | Description | Cost (₹) |
| --- | --- | --- |
| Contingency Reserve | 10% buffer for unforeseen hardware failures, additional SMS credits, or equipment replacement | 3,550 |

| Budget Category | Amount (₹) |
| --- | --- |
| A. Hardware & IoT Components | 3,850 |
| B. Cloud & Software Services | 9,000 |
| C. Testing, QA & Research | 3,100 |
| D. Publication & Dissemination | 9,000 |
| E. Contingency (10%) | 3,550 |
| GRAND TOTAL | ₹ 28,500 |

## 4.2 Budget Justification Summary

Hardware (₹3,850): The AS608 fingerprint sensors and NodeMCU modules are the core IoT components that differentiate BioAttend from purely software-based solutions. Spares are budgeted to ensure continuity in case of component failure during development.

Cloud & Software (₹9,000): MSG91 OTP credits are mandatory for end-to-end testing of the fourth verification factor. Domain registration provides a professional, permanent URL for institutional adoption. Hosting costs cover production deployment reliability.

Testing & QA (₹3,100): Multi-device, multi-operator testing is essential to validate that the system functions correctly across the diverse device ecosystem of Indian students. SIM cards from multiple operators ensure OTP delivery reliability.

Publication (₹9,000): Dissemination of research findings through a peer-reviewed venue is a primary output goal. Conference registration and associated travel are standard and necessary expenses for academic knowledge sharing.

Contingency (₹3,550): A 10% contingency reserve is maintained in line with standard research fund management practices to absorb unexpected costs.

# 5. References

1. Jain, A. K., Ross, A., & Prabhakar, S. (2004). An introduction to biometric recognition. IEEE Transactions on Circuits and Systems for Video Technology, 14(1), 4–20.

2. Kumar, R., & Singh, P. (2020). GPS-based attendance management system for higher education. International Journal of Computer Applications, 175(12), 1–6.

3. W3C. (2021). Web Authentication: An API for accessing Public Key Credentials – Level 2. World Wide Web Consortium. https://www.w3.org/TR/webauthn-2/

4. MSG91. (2024). OTP REST API Documentation v5. https://msg91.com/help/otp

5. Google. (2024). Apps Script – Web Apps. https://developers.google.com/apps-script/guides/web

6. Bonneau, J., et al. (2012). The Quest to Replace Passwords: A Framework for Comparative Evaluation of Web Authentication Schemes. IEEE Symposium on Security and Privacy.

7. Mahalle, P. N., & Railkar, P. N. (2015). Identity Management Framework for Internet of Things. River Publishers.

# 6. Appendix – Brief CV of Principal Investigator

| Field | Details |
| --- | --- |
| Name | Gandhiraj K |
| Programme | Master of Computer Applications (MCA) |
| Institution | Dr. M.G.R. Educational and Research Institute – Arni (Off-Campus) |
| Academic Performance | Consistent distinction-level performance in all semesters |
| Technical Skills | HTML5, CSS3, JavaScript (ES2020+), Python, IoT (Arduino/NodeMCU), REST APIs, Google Sheets Apps Script |
| Projects Completed | College Management Portal (HTML/CSS/JS), IoT Smart Light Controller (NodeMCU), Student Result Analyser (Python) |
| Research Interests | Biometric Security, IoT Systems, Progressive Web Applications, Mobile-First Design |
| Contact | Department of MCA, Dr. M.G.R. Educational and Research Institute, Arni Campus |

# 7. Team Members

| S.No. | Name | Role | Department | Contribution Area |
| --- | --- | --- | --- | --- |
| 1 | Gandhiraj K | Principal Investigator | MCA | System Architecture, Frontend Development, IoT Integration |
| 2 | Kavirasu G | Co-Investigator | MCA | Backend (Google Apps Script), API Integration, Testing |
| 3 | Narish P | Team Member | MCA | Hardware (IoT) Setup, Sensor Programming, Documentation |
| 4 | Haripriya | Team Member | MCA | UI/UX Design, Cross-Browser QA, User Testing |
| 5 | Hemapriya | Team Member | MCA | Data Layer (Google Sheets), Reporting Module, Budget Tracking |
| 6 | Kaviya | Team Member | MCA | OTP Integration (MSG91), Security Testing, Publication Writing |

BioAttend Project Proposal  |  Department of MCA  |  Dr. M.G.R. Educational and Research Institute, Arni  |  2025